Sprint 1 Plan - Scrum Framework

Team 9 - Saran Diawara, Tiffany Nguyen, Jeremy Siles, Madilynn Craig

Introduction

This document outlines our teams’ Sprint 1 plan using the Scrum framework. Our goal is to map out what we plan to accomplish during this spring and how we will approach the work as a team. It reflects our project vision and makes sure that everyone is on the same page about expectations.

We outline our product vision to have a shared understanding of what we are building and why it matters. We also break down our product backlog and estimate how much time will be needed. From there, we provided a product roadmap that shows how we plan to deliver value through multiple sprints. We made sure to consider our team’s capacity to make sure our plan is both achievable and effective.

Product Vision

The course registration system is built for students, academic advisors, administrators, and professors who need a reliable, intelligent platform to manage course enrollment across every stage of the academic journey. It eliminates the friction of manual scheduling, prerequisite errors, and enrollment conflicts by automating eligibility checks, real-time seat tracking, and waitlist management in one unified system. By putting accurate, role-specific information at every user’s fingertips, the platform empowers students to build degree plans with confidence, helps professors plan and prepare for their classes, gives advisors the visibility to intervene early, and allows administrators to oversee enrollment operations without disruption.

Product Backlog

User Story # 1: Search Available Courses

Priority: High

Estimate: High (full team effort/multi-day)

User Story:

As a student, I want to search for available courses by semester, subject, and instructor, so that I can find classes that fit my academic plan and schedule.

Description:

This feature allows students to search and filter course offerings by semester, department, course number, and instructor. The system displays key details such as credit hours, meeting times, and seat availability to help students make informed decisions.

Acceptance Criteria:

- Students can filter courses by semester, subject, and instructor

- System displays accurate course details (credits, time, availability)

- System updates search results dynamically when filters are applied

- System only displays active and available courses

User Story # 2: Add Course to Schedule

Priority: Medium

Estimate: Medium (2-6 hours)

User Story:

As a student, I want to add a selected course to my schedule, so that I can enroll in classes required for my degree.

Description:

This feature allows students to enroll in a selected course. The system validates prerequisites and seat availability before successfully adding the course to the student’s schedule and updating enrollment records.

Acceptance Criteria:

- System verifies prerequisites through the prerequisite validation feature before enrollment

- System prevents enrollment if the course is full

- System adds the course to the student’s schedule upon successful enrollment

- System updates enrollment records immediately

User Story # 3: Student Login and Authentication

Priority: High

Estimate: High (full team effort/multi-day)

User Story:

As a student, I want to log in to the course registration system securely, so that my personal information and enrollment records are protected.

Description:

This feature provides secure login functionality using a username and password. It includes authentication validation, password recovery, and session management to ensure user data is protected.

Acceptance Criteria:

- Users can log in with valid credentials

- Invalid login attempts are denied

- Password recovery option is available

- Sessions are secured to prevent unauthorized access

- System locks or temporarily restricts access after multiple failed login attempts

User Story # 4: Drop a Registered Course

Priority: Medium

Estimate: Low (<2 hours)

User Story:

As a student, I want to drop a course I previously registered for, so that I can adjust my schedule if my plans change or if I cannot attend the course.

Description:
This feature allows students to remove a course from their schedule. The system updates enrollment records, frees up seats, and ensures actions follow add/drop deadlines.

Acceptance Criteria:

- Students can select and drop enrolled courses

- System updates enrollment and seat availability

- System restricts course drops after the deadline

- System displays confirmation after a successful drop

User Story # 5: View Current Class Schedule

Priority: Medium

Estimate: Low (<2 hours)

User Story:
As a student, I want to view my current class schedule, so that I can plan my summer courses and avoid conflicts.

Description:

This feature displays a student’s current schedule, including course name, instructor, meeting times, and format. It ensures students always have access to accurate and up-to-date schedule information.

Acceptance Criteria:

- System displays all enrolled courses in the schedule

- System includes course details (time, instructor, location)

- System reflects real-time enrollment updates

- System allows schedule access at any time

User Story # 6: Validate Prerequisites and Enrollment Eligibility

Priority: High

Estimate: High (full team effort/multi-day)

User Story:

As a student, I want to automatically verify that I have completed necessary foundational courses, so that I don't enroll in advanced technical or compliance training without the required prior knowledge.

Description:

This feature automatically checks a student’s academic history against course prerequisites before allowing enrollment. It prevents unauthorized enrollment while allowing administrative overrides when necessary.

Acceptance Criteria:

- System checks prerequisites against student records

- Enrollment is blocked if requirements are not met

- Admin override option is available

- System accurately determines eligibility based on completed courses and required prerequisites

User Story # 7: Waitlist for Full Courses

Priority: Medium

Estimate: Medium (2-6 hours)

User Story:

As a student, I want to be put on a waitlist for a “Full” course, so that I can be automatically enrolled if a seat opens up or be notified of the next available session.

Description:

This feature allows students to join a waitlist for full courses using a FIFO system. The system notifies students when seats open and supports automatic or manual enrollment.

Acceptance Criteria:

- Students can join a waitlist for full courses

- System maintains waitlist order using FIFO

- System notifies students when a seat becomes available

- System supports enrollment from the waitlist

User Story # 8: Personalize Dashboard Layout

Priority: Low

Estimate: Medium (2-6 hours)

User Story:

As a system user, I want to rearrange the widgets on my home dashboard, so that I can quickly access the information most relevant to my specific role.

Description:

This feature allows users to rearrange and customize dashboard widgets. Layout preferences are saved across sessions while ensuring required system notifications remain visible.

Acceptance Criteria:

- Users can drag and rearrange dashboard widgets

- Users can show or hide optional widgets

- System saves layout preferences across sessions

- System prevents removal of mandatory notifications

User Story # 9: Receive Enrollment Confirmation Notification

Priority: Medium

Estimate: Low (<2 hours)

User Story:

As a student, I want to receive a confirmation notification after successfully enrolling in a class, so that I know my registration was processed correctly and I have proof of enrollment.

Description:

This feature provides immediate confirmation after successful enrollment. It displays key course details and reassures students that their registration was processed correctly.

Acceptance Criteria:

- System displays a confirmation message after enrollment

- System displays accurate course details

- System only triggers confirmation on successful enrollment

- System prevents duplicate enrollment for the same course

User Story # 10: Export Class Schedule as PDF

Priority: Low

Estimate: Low (<2 hours)

User Story:

As a student, I want to export my class schedule as a PDF, so that I can download, print, or share it for personal planning or documentation purposes.

Description:

This feature allows students to generate and download a PDF version of their schedule. The document reflects real-time data and is formatted for readability and printing.

Acceptance Criteria:

- Users can download schedule as a PDF

- System generates a PDF reflecting current schedule data

- System formats the PDF for readability and printing

- System ensures file accessibility across devices

User Story # 11: Review/Approve Course Selections

Priority: Medium

Estimate: Medium (2-6 hours)

User Story:
As an academic advisor, I want to review student course selections, so that I can ensure they meet academic requirements.

Description:
This feature allows academic advisors to view and approve or deny student course selections before final enrollment. It ensures that selected courses align with degree requirements and academic policies.

Acceptance Criteria:

- Advisors can view submitted student course selections

- Advisors can approve or reject course selections

- System records advisor decisions

- System notifies students of approval or rejection

User Story # 12: View Student Academic Progress

Priority: Medium

Estimate: Medium (2-6 hours)

User Story:
As an academic advisor, I want to view student progress, so that I can provide accurate academic guidance.

Description:
This feature allows advisors to access a student’s academic history, including completed courses, grades, and remaining requirements, to support informed advising.

Acceptance Criteria:

- Advisors can view completed courses and grades

- System displays remaining degree requirements

- System maintains accurate and up-to-date data

- Advisors can access progress for assigned students

User Story # 13: View Course Rosters

Priority: Medium

Estimate: Low (<2 hours)

User Story:

As an instructor, I want to view my course roster, so that I know which students are enrolled.

Description:

This feature allows instructors to view a list of students enrolled in their courses, including basic student information needed for course management.

Acceptance Criteria:

- Instructors can view enrolled student lists

- System displays relevant student details in the roster

- System reflects real-time enrollment updates

- System restricts access to assigned courses only

User Story # 14: View Waitlisted Students

Priority: Low

Estimate: Low (<2 hours)

User Story:

As an instructor, I want to view waitlisted students, so that I can monitor course demand.

Description:
This feature allows instructors to view students on the waitlist for their courses, helping them understand demand and make decisions about capacity.

Acceptance Criteria:

- Instructors can view waitlisted students

- System displays waitlist order (FIFO)

- System updates data in real time

- System restricts access to the instructor’s courses

User Story # 15: Manage Course Offerings

Priority: High

Estimate: High (Full Team/Multi-Day)

User Story:

As an administrator, I want to create and manage course offerings, so that the system reflects the correct schedule.

Description:
This feature allows administrators to create, update, and remove course offerings, including assigning instructors, setting capacity, and scheduling class times.

Acceptance Criteria:

- Admins can create new course offerings

- Admins can update course details (time, instructor, capacity)

- Admins can remove or deactivate courses

- System reflects changes immediately

User Story # 16: Set Registration Windows and Deadlines

Priority: High

Estimate: Medium (2-6 hours)

User Story:

As an administrator, I want to control registration periods, so that students register within designated timeframes.

Description:
This feature allows administrators to define and manage registration start and end dates, ensuring students can only register during approved periods.

Acceptance Criteria:

- Admins can set registration start and end dates

- System prevents registration outside allowed periods

- System updates changes system-wide immediately

- System informs students of registration windows

User Story # 17: Manage User Roles and Permissions

Priority: High

Estimate: High (Full Team/Multi-Day)

User Story:

As an administrator, I want to manage user access, so that each role has appropriate permissions.

Description:
This feature allows administrators to assign and manage user roles (student, advisor, instructor, admin) and control access to system features based on those roles.

Acceptance Criteria:

- Admins can assign roles to users

- System defines permissions for each role

- System restricts users to authorized features only

- System updates role changes immediately

User Story # 18: Program Enrollment

Priority: Medium

Estimate: Medium (2-6 hours)

User Story:

As a student, I want to be associated with an academic program, so that the system can track my degree requirements.

Description:
This feature links students to specific academic programs, allowing the system to track progress, enforce requirements, and support advising functions.

Acceptance Criteria:

- System assigns students to a program

- System tracks program-specific requirements

- System integrates program data with academic progress tracking

- System updates program assignment changes correctly

Product Roadmap:

Weeks | 1-2 |

Sprint 1: Foundation & Secure Access

Sprint 1 focuses on establishing the system’s core foundation. Student authentication (User Story #3) ensures secure access to user data, while course search (User Story #1) enables students to view available offerings. Prerequisite validation (User Story #6) enforces eligibility rules to prevent incorrect enrollment. These features create a secure and reliable environment by connecting user identity, course data, and system logic. This sprint supports the product vision by ensuring accuracy and preventing errors before enrollment begins.

Weeks | 3-4 |

Sprint 2: Enrollment, Academic Structure, & User Experience

Sprint 2 delivers full system functionality across all user roles. Students can add and drop courses (User Stories #2 and #4) with seat validation and waitlist support (User Story #7), while schedule viewing and confirmation features (User Stories #5 and #9) ensure a complete enrollment experience. Additional features such as PDF export and dashboard customization (User Stories #10 and #8) improve usability.The system is further expanded to support academic and administrative operations. Program enrollment (User Story #18) enables accurate requirement tracking, while advisors review selections and monitor progress (User Stories #11 and #12). Instructors access course rosters and waitlists (User Stories #13 and #14), and administrators manage offerings, registration periods, and user roles (User Stories #15 - #17).

Together, these features complete the platform by delivering a fully functional course registration system aligned with the product vision.

Sprint Goal

The primary objective for Sprint 1 is to establish the architectural foundation and secure access for the course registration system. During this sprint, the team will be focused on building the foundational relational database schema, the authentication gateway, and the read-only course catalog interface. This foundation matters because it ensures the system can securely handle private information student information/identities and maintain data integrity before it is introduced to a complex logic such as enrollment or seat count updates. By completing these components, we create a vital bridge between the Oracle database and Node.js interface, allowing future features like registration and scheduling to operate in a secure, and authenticated environment.

Sprint Backlog

For Sprint 1, our team selected three high-priority user stories: Login & Authentication, Search Available Courses, and Validate Prerequisites. These were chosen because they form the foundation of the system and must be completed before more advanced functionality can be implemented.

The first user story, Login & Authentication, was prioritized because it is essential for system access and security. Without a login system, users cannot securely interact with the platform, making all other features unusable. This feature also enables user-specific actions, which are required for future development.

The second user story, Search Available Courses, was selected because it represents a core functionality of the system. Once users are able to log in, they need the ability to search and view available courses. This directly supports the main purpose of the application and provides immediate value to the user.

The third user story, Validate Prerequisites, was included based on professor feedback and system realism. This feature ensures that students can only enroll in courses they are qualified for based on their program and completed coursework. It also connects to the database structure and reinforces key business rules within the system.

These three user stories were prioritized because they are foundational and dependent on one another. Login is required before any personalized actions can occur, course search depends on system access, and prerequisite validation depends on both course data and user context. Together, they establish the core workflow of the system, which is necessary before adding more advanced features such as enrollment or scheduling.

Other user stories, such as course enrollment, schedule management, or administrative features, were not included in Sprint 1 because they rely on the completion of these foundational components. Including too many features early on would increase complexity and risk incomplete work within the designated two-week sprint. By limiting the scope, the team ensures a more focused and realistic sprint.

In addition, our team considered capacity before finalizing the sprint backlog to ensure the workload is realistic. Each team member is expected to contribute approximately 6–8 hours per week, resulting in about 12–16 hours over the two-week sprint. With a team of four members, this provides an estimated total capacity of 48–64 hours.

The selected user stories were all classified as high effort due to their full-stack nature, including frontend, backend, and testing components. The estimated workload for Sprint 1 is approximately 28–41 hours, which falls within about 70–80% of our team’s total capacity. This allows time for debugging, collaboration, and unexpected challenges.

Because of this, we intentionally limited the sprint backlog to these three high-priority user stories. Including additional features would exceed our realistic capacity and increase the risk of incomplete work. This approach ensures a balanced and achievable sprint commitment while still delivering core system functionality.

Sprint Tasks of Sprint Backlog

User Story #3 - Student Login and Authentication | Priority - High | 8-12 hours

- Frontend Tasks

  - Create login page layout with email/username and password fields

  - Implement client-side validation for required login fields

  - Display error messages for invalid credentials

  - Add loading state during login submission

  - Add logout button to navigation/header

- Backend Tasks

  - Create login API endpoint

  - Validate submitted credentials against stored user records

  - Implement session or token-based authentication

  - Add rate limiting for repeated failed login attempts

  - Return appropriate success and error responses

- Testing Tasks

  - Test login with valid credentials

  - Test login with invalid credentials

  - Test login with non-existent user account

  - Test logout functionality

User Story #1- Search Available Courses | Priority - High | 10-14 hours

- Frontend Tasks

  - Design course search page layout with filters

  - Create semester dropdown

  - Create subject filter

  - Create instructor filter

  - Create course number search field

  - Add clear filters button

  - Design course result cards showing title, credits, instructor, term, and available seats

  - Display message when no matching courses are found

  - Design class full indicator

- Backend Tasks

  - Create basic course data structure with title, subject, instructor, credits, and term

  - Create basic course offering/section structure with term, capacity, and enrolled count

  - Build search API endpoint

  - Implement filtering logic for semester, subject, instructor, and course number

  - Calculate available seats using capacity minus enrolled students

  - Return active course offerings for the selected ter

- Testing Task

  - Test search using a single filter

  - Test search using multiple filters together

  - Verify returned course details are accurate

  - Verify seat availability is displayed correctly

  - Test no-results case

User Story #6- Validate Prerequisites and Enrollment Eligibility | Priority - High | 10-15 hours

- Frontend Tasks

  - Design prerequisite status indicator on course results

  - Display message when a student does not meet prerequisites

  - Create prerequisite details view for a selected course

- Backend Tasks

  - Create basic prerequisites table structure

  - Create basic student academic records structure for completed courses and grades

  - Create student profile structure including program/major

  - Implement logic to compare completed courses against prerequisite requirements

  - Validate prerequisites based on student program requirements

  - Return eligibility status for each course in search results

  - Return explanation when a student is ineligible

- Testing Task

  - Test eligibility for a student who meets all prerequisites

  - Test eligibility for a student missing one prerequisite

  - Test minimum grade requirement logic

  - Verify eligibility status is accurate in search results

  - Verify ineligible messages display correctly